Mikayla McGraw

9/19/2021

CSC 478B

1. **What was accomplished**

* Team joined for an online meeting to go over decisions regarding what the boundaries would be for the product since insight on new copyright laws. We have decided to focus more on the recommendation side of the music aspect. So, recommending songs based on preference and playlists. Example would be running playlist keeps songs at a certain beats per minute to help align with the runner’s pace. This could with time allowing turn more into a running app as well and allow for that flexibility. We could also include other options like walking with more of a recommendation of soft tempo songs.
* Paige has created a diagram of how the backend will look and be organized.
* Mikayla has created a diagram displaying the structure of the UI.
* We have agreed on using GitHub as a form of source control as well as project management. We have a project board set up with TODO tasks, active tasks, reviewed tasks and completed tasks.
* We have now switched to Discord for all communication between the team.

Roles have been established:

* Paige: Backend & ML focused
* Garrett: UI & Backend focused
* Mikayla: UI & Backend focused

1. **How each group member contributed to the project**

Paige: Created a structure on the backend and contributed to the new idea of making the app more recommendation/running focused

Mikayla: Created structure on the UI design and created GitHub org and project management board. <https://github.com/Group6CapstoneGroup> You can find all documentation and activity on the project on this link to the organization.

Garrett: Provided valuable feedback on the UI/backend diagrams.

1. **What problems were encountered**

Facing challenges on the copyright laws and overcoming how we would either handle or design our app to handle a different need. Those issues have been handled with a redirection on the purpose of the app and the service it will provide.