Group 6 Status Report #10

1. What was accomplished

We currently have unit testing done for the web services. The UI has more functionalities built in to add and delete data that will be fed into the ML model. We have successfully connected the UI web app to the recommendation service web app.

1. How each group member contributed to the project

Paige: Continuing to work on the ML model and finding adequate datasets to keep working with. Working to more detailed fields for the output of the recommendation GET recommendation endpoint request.

Mikayla: Finished adding unit tests, CI/CD GitHub actions to our repository for music-service. Built out more functionality in the UI and connected UI to the recommendation service.

1. What problems were encountered

Working on adjusting the output given by the ML model has been more difficult than we thought. We are also wanting to adjust the input to be from the data the user selects from the UI which we are still working through.